12th June 2025

Road Closures

Dear Parents and Carers

Side road closures

Throughout the construction of the Chapel Street East and New Bailey project, we will need to close the side roads to complete essential works.

Below you can find indicative dates for when each side street will be affected. Please note the dates are subject to change, depending on weather conditions and underground excavations progress.

·         Bury Street – permanent closure from 5 May 2025

- Dearmans Place (east side entrance closure) – 12 May to 20 June, alternative access via opposite Dearmans Place entrance

·         Quay Street – 9 June to 1 July, alternative access via Spaw Street

- Dearmans Place (west side entrance closure) – 1 July to 6 August, alternative access via opposite Dearmans Place entrance

·         Spaw Street – 2 July to 29 August, alternative access via Quay Street

·         Clowes Street – 13 August to 15 August – traffic arrangements to manage access will be confirmed in due course

·         Barlows Croft – 18 August to 20 August – traffic arrangements to manage access will be confirmed in due course

·         Booth Street – 21 August to 22 August – traffic arrangements to manage access will be confirmed in due course

How to get more information?

If you have any questions, please email MajorWorks@salford.gov.uk

All updates are posted on our website at www.salford.gov.uk/chapelstreetworks. Project’s plans can also be found on the website.

You can receive updates through WhatsApp, click here to follow the works’ channel.